Date: August 28, 2015 (first meeting)

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student:

* What was done since the last scrum meeting?
  + Gathered user stories
* What is planned to be done until the next scrum meeting?
  + Finish refining user stories
  + Draft website mockup
* What are the hurdles?
  + We have a duplication of work gathering the user stories because we don’t yet have access to mingle.

Second student:

* What was done since the last scrum meeting?
  + Gathered user stories
* What is planned to be done until the next scrum meeting?
  + Finish refining user stories
  + Draft website mockup
* What are the hurdles?
  + We have a duplication of work gathering the user stories because we don’t yet have access to mingle.

Date: August 31, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student:

* What was done since the last scrum meeting?
  + Continued to refine the user stories
* What is planned to be done until the next scrum meeting?
  + Finish refining user stories
* What are the hurdles?
  + There is a bit of a learning curve using mingle to scrum planning.

Second student:

* What was done since the last scrum meeting?
  + Continue to refine the backlog
* What is planned to be done until the next scrum meeting?
  + Finishing setting up backlog
* What are the hurdles?
  + There is a bit of a learning curve using mingle to scrum planning.

Date: September 1, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student:

* What was done since the last scrum meeting?
  + Continued to refine the user stories
* What is planned to be done until the next scrum meeting?
  + Finish refining user stories
  + Breakdown backlog in the manageable tasks.
* What are the hurdles?
  + There is a bit of a learning curve using mingle to scrum planning.

Second student:

* What was done since the last scrum meeting?
  + Continue to refine the backlog
* What is planned to be done until the next scrum meeting?
  + Finishing setting up backlog
  + Breakdown backlog into manageable tasks.
* What are the hurdles?
  + There is a bit of a learning curve using mingle to scrum planning.

Date: September 2, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student:

* What was done since the last scrum meeting?
  + Re-organization of the cards in Mingle per Masoud.
* What is planned to be done until the next scrum meeting?
  + Resolve issues with mingle filter for Sprint Board
* What are the hurdles?
  + Unable to see desired cards in the Sprint Board tab in Mingle
  + filter/GUI settings is confusing

Second student:

* What was done since the last scrum meeting?
  + Finishing setting up backlog
  + Breakdown backlog into manageable tasks.
* What is planned to be done until the next scrum meeting?
  + Re-organization of the cards in Mingle.
  + backing up no longer needed cards
  + learning Mingle
  + creating more tasks for each User Story
* What are the hurdles?
  + Unable to see desired cards in the Sprint Board tab in Mingle
  + filter/GUI settings is confusing

Date: September 3, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student:

* What was done since the last scrum meeting?
  + Finalized user stories and backlog
* What is planned to be done until the next scrum meeting?
  + Continue working on feasibility study and design document
* What are the hurdles?
  + time constraints

Second student:

* What was done since the last scrum meeting?
  + Re-organization of the cards in Mingle.
  + Backing up no longer needed cards
  + Played with filter settings trying to find sprint 1.
* What is planned to be done until the next scrum meeting?
  + Work on scenario, use cases, and other UML diagrams
* What are the hurdles?
  + Revisiting uml diagrams to make sure everything is implemented correctly

Date: September 4, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student:

* What was done since the last scrum meeting?
  + Worked on the Feasibility Study and project plan document
* What is planned to be done until the next scrum meeting?
  + Continue working on the Feasibility Study and Project plan document
  + Set up development environment (we finally got a virtual server yesterday)
* What are the hurdles?
  + Setting up VNC server and accounts
  + reviewing UML diagrams

Second student:

* What was done since the last scrum meeting?
  + Working Requirements Documents
* What is planned to be done until the next scrum meeting?
  + Continue working on the Requirements document
* What are the hurdles?
  + Revisiting uml diagrams to make sure everything is implemented correctly

Date: September 5, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Continued working on the Feasibility Study and Project plan document
  + Set up development environment (we finally got a virtual server yesterday)
  + Created a gantt chart for the project schedule
* What is planned to be done until the next scrum meeting?
  + finish the feasibility study and project plan
* What are the hurdles?
  + learning Microsoft Project

Second student: Javier andrial

* What was done since the last scrum meeting?
  + Continued working on Requirements document
* What is planned to be done until the next scrum meeting?
  + Continue working on the Requirements document
    - writing scenarios
    - Use cases
* What are the hurdles?
  + time and attention span

Date: September 8, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Continue to work on software documentation
* What is planned to be done until the next scrum meeting?
  + finish working on design document
* What are the hurdles?
  + Time

Second student: Javier andrial

* What was done since the last scrum meeting?
  + Worked on requirements document
* What is planned to be done until the next scrum meeting?
  + Finish requirements document.
    - Modeling
* What are the hurdles?
  + time and attention span

Date: September 9, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Continue to work on software documentation
* What is planned to be done until the next scrum meeting?
  + finish Package Diagram
* What are the hurdles?
  + Time

Second student: Javier andrial

* What was done since the last scrum meeting?
  + Worked on requirements document
    - Modeling
* What is planned to be done until the next scrum meeting?
  + Finish Class Diagram
* What are the hurdles?
  + not meeting in person

Date: September 10, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + finish development document
* What is planned to be done until the next scrum meeting?
  + finish setting up development environment
  + set up LAMP server & homepage
* What are the hurdles?
  + miscommunication

Second student: Javier andrial

* What was done since the last scrum meeting?
  + finish development document
* What is planned to be done until the next scrum meeting?
  + finish development document
* What are the hurdles?
  + Linux inexperience

Date: September 11, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Worked on presentation for scrum review
* What is planned to be done until the next scrum meeting?
  + PHP database class
* What are the hurdles?
  + PHP is a new language for

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Worked on presentation for scrum review
* What is planned to be done until the next scrum meeting?
  + set all the database tables
  + research php
* What are the hurdles?
  + PHP is a new language for me.

Date: September 14, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Studied PHP classes and played around with some examples
* What is planned to be done until the next scrum meeting?
  + Finish PHP database class
* What are the hurdles?
  + PHP is a new language for me

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + set all the database tables
  + made some of the webpages in a microsoft expressions. looks terrible, probably won't be able to use most of them.
* What is planned to be done until the next scrum meeting?
  + work on making entries into the database
  + continue researching
* What are the hurdles?
  + PHP,HTML,msql are new languages for me.

Date: September 15, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + redesigned web pages using bootstrap
* What is planned to be done until the next scrum meeting?
  + get create account page working with DB
* What are the hurdles?
  + PHP, javascript,

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + database class research and development
* What is planned to be done until the next scrum meeting?
  + finish database class
* What are the hurdles?
  + PHP

Date: September 16, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + updated some more web pages using bootstrap for appealing look
* What is planned to be done until the next scrum meeting?
  + create account page & database
* What are the hurdles?
  + PHP

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + finished database functions for this sprint
* What is planned to be done until the next scrum meeting?
  + Forgot my password page with db query
* What are the hurdles?
  + PHP

Date: September 17, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + worked on createAccount page
* What is planned to be done until the next scrum meeting?
  + continue to work on createAccount page
  + debug
* What are the hurdles?
  + pages not behaving correctly

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + worked on button functionality
* What is planned to be done until the next scrum meeting?
  + research and help debug
* What are the hurdles?
  + Syntax error
  + inadequate html/php knowledge

Date: September 18, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Debug server code
  + fixed server. somehow went offline
* What is planned to be done until the next scrum meeting?
  + continue debugging code
* What are the hurdles?
  + not being shown syntax errors

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + help debug code. work on youtube php tutorial series
* What is planned to be done until the next scrum meeting?
  + continue working on tutorial series to further improve my understand of php so i can therefore debug better
* What are the hurdles?
  + constantly pausing youtube video
  + not being notified of syntax errors in our html/php code

Date: September 21, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Almost finished create account web page
* What is planned to be done until the next scrum meeting?
  + Finish create account webpage
  + Start working on Log in webpge
* What are the hurdles?
  + None

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Working on forgot my password web page
* What is planned to be done until the next scrum meeting?
  + do testing documentation
  + Finish forgot my password webpage
  + begin testing forgot my webpage.
* What are the hurdles?
  + debugging

Date: September 22, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Finished create account
  + Finished log in
* What is planned to be done until the next scrum meeting?
  + Testing documentation
  + Start testing
* What are the hurdles?
  + phpunit setup

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Started testing
* What is planned to be done until the next scrum meeting?
  + Finish testing
* What are the hurdles?
  + Testing

Date: September 23, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Finished configuring phpunit.xml and listener class for unit testing.
* What is planned to be done until the next scrum meeting?
  + Finish testing
* What are the hurdles?
  + configuring phpunit listening class.

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Started testing
* What is planned to be done until the next scrum meeting?
  + Finish testing
* What are the hurdles?
  + Testing

Date: September 24, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Almost done testing
  + Starting to prepare for sprint 2 scrum review
* What is planned to be done until the next scrum meeting?
  + finish testing
* What are the hurdles?
  + phpunin listener class problems

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + finished testing student controller class
* What is planned to be done until the next scrum meeting?
  + prepare presentation
* What are the hurdles?
  + none

Date: September 25, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + finished presentation
  + rehearsed presentation
* What is planned to be done until the next scrum meeting?
  + divide work for next sprint
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + finished presentation
  + rehearsed presentation
* What is planned to be done until the next scrum meeting?
  + divide work for next sprint
* What are the hurdles?
  + none

Date: September 28, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + sprint has been planned out
* What is planned to be done until the next scrum meeting?
  + start documentation for current sprint
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + sprint has been planned out
* What is planned to be done until the next scrum meeting?
  + Start documentation for current sprint
* What are the hurdles?
  + none

Date: September 29, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + finished documentation
* What is planned to be done until the next scrum meeting?
  + started coding join group page.
* What are the hurdles?
  + nothing

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + finished documentation
* What is planned to be done until the next scrum meeting?
  + started coding view all users
* What are the hurdles?
  + none

Date: September 30, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + continued working on join group features
* What is planned to be done until the next scrum meeting?
  + completion of Join Group.
  + Testing
* What are the hurdles?
  + debugging

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + working on add admin, add bot user, view all games, view all users
* What is planned to be done until the next scrum meeting?
  + continue implementing features for view all games and view all users
* What are the hurdles?
  + debugging

Date: October 1, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Started documentation for join group
* What is planned to be done until the next scrum meeting?
  + finish documentation for join group
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + completed implementing features for view all games and view all users
* What is planned to be done until the next scrum meeting?
  + Continue working on Add Admin and Add Bot users
* What are the hurdles?

none

Date: October 2, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + working on documentation
* What is planned to be done until the next scrum meeting?
  + finish documentation
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Worked on Admin and Bot creation
* What is planned to be done until the next scrum meeting?
  + begin working on Game Creation and view All Games
* What are the hurdles?
  + none

Date: October 5, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Finished documentation
* What is planned to be done until the next scrum meeting?
  + starting to develop join group
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Worked on View All Games and View all users in a Game
* What is planned to be done until the next scrum meeting?
  + Fix minor inconsistencies with documentation and add Activate/deactivate users
* What are the hurdles?
  + none

Date: October 6, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + starting to develop join group
* What is planned to be done until the next scrum meeting?
  + finish join group
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + worked on activate/deactivate users
* What is planned to be done until the next scrum meeting?
  + Fix inconsistencies with Bot create users. begin testing
* What are the hurdles?
  + none

Date: October 7, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + finished join group
* What is planned to be done until the next scrum meeting?
  + starting create group
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Testing Functions using PHPUnit
* What is planned to be done until the next scrum meeting?
  + Finish testing Functions in Manage Page and Database
* What are the hurdles?
  + none

Date: October 8, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + finished create group
* What is planned to be done until the next scrum meeting?
  + start testing
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Completed Testing
* What is planned to be done until the next scrum meeting?
  + Practice Presentation
* What are the hurdles?
  + none

Date: October 9, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Documentation for homepage
* What is planned to be done until the next scrum meeting?
  + finish documentation for homepage
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Practice Presentation
* What is planned to be done until the next scrum meeting?
  + Fine Tune presentation. Give Sprint Review Presentation
* What are the hurdles?
  + none

Date: October 12, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Strategic Decisions page (continued)
  + Documentation for student homepage.
* What is planned to be done until the next scrum meeting?
  + Finish documentation for homepage
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Documentation on Admin News and student view news
* What is planned to be done until the next scrum meeting?
  + Finish documentation
* What are the hurdles?
  + none

Date: October 13, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Finished documentation for homepage
  + Continue working on strategic decisions page.
* What is planned to be done until the next scrum meeting?
  + continue working on decisions page
* What are the hurdles?
  + Jquery

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Continuing working on documentation for Admin news and Student News page
* What is planned to be done until the next scrum meeting?
  + Finish documentation and start foundation for admin and student news page
* What are the hurdles?
  + none

Date: October 14, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + continued working on Strategic decisions page(jquery)
* What is planned to be done until the next scrum meeting?
  + finish strategic decisions page (jquery) and database classes
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + worked on documentation and became coding framework for News pages
* What is planned to be done until the next scrum meeting?
  + work on user inputs and displays
* What are the hurdles?
  + unforeseen hurdles with database complexities for News articles

Date: October 15, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + finished Jquery work for strategic decisions
* What is planned to be done until the next scrum meeting?
  + finish database php for strategic decisions page
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + continued working on News Page
* What is planned to be done until the next scrum meeting?
  + update documentation. continue working on News page
* What are the hurdles?
  + Logical conflicts for news layout

Date: October 16, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + continued working on strategic decisions page
* What is planned to be done until the next scrum meeting?
  + Finish strategic decisions page
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Continue working on Admin News Page
* What is planned to be done until the next scrum meeting?
  + Have Choose Periods working
* What are the hurdles?
  + unanticipated complexity of web page

Date: October 19, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + finished working on Strategic decisions page
  + rethinking homepage design - it has dependencies which make it impossible to finish for this sprint
* What is planned to be done until the next scrum meeting?
  + start working on Strategic decisions manage page
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Redo my portion of the Database
  + Implemented Choose Periods
* What is planned to be done until the next scrum meeting?
  + Add Periods
  + Modify Manage page to created a News entity and Game\_period upon creation of a Game
* What are the hurdles?
  + Partner overid database with an older version. lost all work done in db for this sprint

Date: October 20, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + working on strategic decisions manage page
* What is planned to be done until the next scrum meeting?
  + finish working on strategic decisions manage page.
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Fixing small bugs and navigation exploits
* What is planned to be done until the next scrum meeting?
  + Polish and begin testing
* What are the hurdles?
  + always another issue to fix

Date: October 21, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + finish working on strategic decisions manage page.
* What is planned to be done until the next scrum meeting?
  + Testing strategic decisions page.
  + Testing database classes.
  + Testing Strategic Decisions.
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + ironed out all issues
* What is planned to be done until the next scrum meeting?
  + Beginning Testing
* What are the hurdles?
  + testing

Date: October 22, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Testing strategic decisions page.
  + Testing database classes.
  + Testing Strategic Decisions.
* What is planned to be done until the next scrum meeting?
  + Sprint 4 presentation prep
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Testing
* What is planned to be done until the next scrum meeting?
  + Working on presentation
  + Rehearse presentation
* What are the hurdles?
  + none

Date: October 23, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Documentation for homepage commit and comment, period controller and database model (use case, scenarios, update stories, update class diagram)
* What is planned to be done until the next scrum meeting?
  + Documentation for homepage commit and comment, period controller and database model (use case, scenarios, update stories, update class diagram)
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + put together presentation
  + any finish touches to final doc and other documentation/diagrams
* What is planned to be done until the next scrum meeting?
  + Give presentation
  + discuss workload for next sprint
* What are the hurdles?
  + none

Date: October 26, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Documentation for homepage commit and comment, period controller and database model (use case, scenarios, update stories, update class diagram)
* What is planned to be done until the next scrum meeting?
  + Documentation for homepage commit and comment, period controller and database model (use case, scenarios, update stories, update class diagram)
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Presentation
* What is planned to be done until the next scrum meeting?
  + have a meeting with the product owner
  + discuss how to evenly split up the workload for this sprint and what can be done
* What are the hurdles?
  + getting ahold of Joe

Date: October 27, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Documentation for homepage commit and comment, period controller and database model (use case, scenarios, update stories, update class diagram)
* What is planned to be done until the next scrum meeting?
  + Documentation for homepage commit and comment, period controller and database model (use case, scenarios, update stories, update class diagram)
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Meeting with product owner and deciding on what each team member will be responsible for
* What is planned to be done until the next scrum meeting?
  + making cards on Mingle
  + scenarios, use cases
* What are the hurdles?
  + upset stomach

Date: October 28, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Documentation for homepage commit and comment, period controller and database model (use case, scenarios, update stories, update class diagram)
* What is planned to be done until the next scrum meeting?
  + Documentation for homepage commit and comment, period controller and database model (use case, scenarios, update stories, update class diagram)
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + use cases
  + scenarios
  + cards in mingle
* What is planned to be done until the next scrum meeting?
  + making diagrams and uploading use cases,user stories, scenarios to final doc
* What are the hurdles?
  + none

Date: October 29, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Documentation for homepage commit and comment, period controller and database model (use case, scenarios, update stories, update class diagram)
* What is planned to be done until the next scrum meeting?
  + Documentation for homepage commit and comment, period controller and database model
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + upload diagrams to final doc
* What is planned to be done until the next scrum meeting?
  + coding
* What are the hurdles?
  + none

Date: October 30, 2015

Attendees: Jeffrey Carman and Javier Andrial

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + developing homepage commit comments view and periodController Controller
* What is planned to be done until the next scrum meeting?
  + developing homepage commit comments view and periodController Controller
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + coding
* What is planned to be done until the next scrum meeting?
  + coding
* What are the hurdles?
  + halloween

Date: November 2, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + developing homepage commit comments view and periodController Controller
* What is planned to be done until the next scrum meeting?
  + developing homepage commit comments view and periodController Controller
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + coding
* What is planned to be done until the next scrum meeting?
  + finishing up and start some testing
* What are the hurdles?

Date: November 3, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Finished developing homepage commit comments view and periodController Controller
* What is planned to be done until the next scrum meeting?
  + Start testing commit and comment view and Period controller
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + fixing some bugs.
* What is planned to be done until the next scrum meeting?
  + testing
* What are the hurdles?

Date: November 4, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Testing commit and comment
  + Testing Period Controller
* What is planned to be done until the next scrum meeting?
  + Finish Testing
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + begin setting testing using PHPunit
* What is planned to be done until the next scrum meeting?
  + running PHPunit fixing syntax errors
* What are the hurdles?

Date: November 5, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Javier Andrial

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + software testing
* What is planned to be done until the next scrum meeting?
  + presetation
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + finished up testing
* What is planned to be done until the next scrum meeting?
  + Putting my presentation together
* What are the hurdles?
  + none

Date: November 6, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + finished my presentation
* What is planned to be done until the next scrum meeting?
  + rehearsing presentation
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + finished my presentation
* What is planned to be done until the next scrum meeting?
  + rehearsing presentation
  + sprint review 5
* What are the hurdles?
  + none

Date: November 9, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + working on end of period market share and revenue algorithm
  + discussed workload with partner
* What is planned to be done until the next scrum meeting?
  + presentation
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + presentation
* What is planned to be done until the next scrum meeting?
  + discussing how to split the remaining work for Sprint 6
* What are the hurdles?
  + none

Date: November 10, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + working on end of period market share and revenue algorithm
  + discussed workload with partner
* What is planned to be done until the next scrum meeting?
  + working on end of period market share and revenue algorithm
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + discussed workload with partner
  + created cards in mingle
* What is planned to be done until the next scrum meeting?
  + writing up scenarios, Use Cases
  + Creating Diagrams
* What are the hurdles?
  + none

Date: November 11, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + working on end of period market share and revenue algorithm
* What is planned to be done until the next scrum meeting?
  + working on end of period market share and revenue algorithm
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + scenarios and use cases
* What is planned to be done until the next scrum meeting?
  + sequence diagrams
  + pseudo code
* What are the hurdles?
  + complex workload

Date: November 12, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + working on end of period market share and revenue algorithm
* What is planned to be done until the next scrum meeting?
  + finished working on end of period market share and revenue algorithm
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + sequence diagrams
  + updating documentation
  + pseudocoding
* What is planned to be done until the next scrum meeting?
  + coding
  + working out unseen complexities
* What are the hurdles?
  + none

Date: November 13, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + finished working on end of period market share and revenue algorithm
* What is planned to be done until the next scrum meeting?
  + start development.
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + coding
* What is planned to be done until the next scrum meeting?
  + coding
* What are the hurdles?
  + none

Date: November 16, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + developing end of game calculations
* What is planned to be done until the next scrum meeting?
  + finish developing end of game calculations
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Worked on Comment repository filtering
* What is planned to be done until the next scrum meeting?
  + Installing fpdf onto server
  + Generating a pdf report
* What are the hurdles?
  + pdf

Date: November 17, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Finished developing end of period calculations in game controller and period controller
* What is planned to be done until the next scrum meeting?
  + testing
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + installed fpdf
  + fixed some old documentation
* What is planned to be done until the next scrum meeting?
  + working on generating a pdf report
* What are the hurdles?
  + none

Date: November 18, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Testing Game controller, period Controller, and new database functions
* What is planned to be done until the next scrum meeting?
  + finish testing
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + working on PDF
* What is planned to be done until the next scrum meeting?
  + Finishing up final touches
* What are the hurdles?
  + none

Date: November 19, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Finished testing Game controller, Period Controller, and new database functions
* What is planned to be done until the next scrum meeting?
  + Prepare for sprint review
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + finished up PDF generator
* What is planned to be done until the next scrum meeting?
  + testing
  + presentation
* What are the hurdles?
  + none

Date: November 20, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + testing
  + presentation
* What is planned to be done until the next scrum meeting?
  + rehearse presentation
  + touch up final document
* What are the hurdles?
  + none

Date: November 23, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + sprint 6 presentation
* What is planned to be done until the next scrum meeting?
  + discussed work load for sprint 7
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + sprint 6 presentation
* What is planned to be done until the next scrum meeting?
  + discussing work load for sprint 7
* What are the hurdles?
  + none

Date: November 24, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + discuss workload
* What is planned to be done until the next scrum meeting?
  + update documentation for user stories
  + review UML diagrams
  + clean up any remaining development and testing
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + discuss workload
* What is planned to be done until the next scrum meeting?
  + begin documentation for user stories
* What are the hurdles?
  + none

Date: November 25, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + updating documentation for bot
* What is planned to be done until the next scrum meeting?
  + implement and test bot story
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + documentation for user stories
* What is planned to be done until the next scrum meeting?
  + documentation
  + implement some code
* What are the hurdles?
  + none

**THANKSGIVING HOLIDAY**

Date: November 26, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + i
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
  + ThanksGiving

**BLACK FRIDAY**

Date: November 27, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + implemented bot story
* What is planned to be done until the next scrum meeting?
  + software testing
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
  + none

Date: November 30, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Implementing not play
* What is planned to be done until the next scrum meeting?
  + Finish bot play
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + worked on small adjustments for older pages
* What is planned to be done until the next scrum meeting?
  + work on coding and final document
* What are the hurdles?
  + none

Date: December 1, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Finished boy play
  + Finished software testing
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Final Document
* What is planned to be done until the next scrum meeting?
  + Testing
  + Final document
  + video scripting, filming
* What are the hurdles?
  + none

Date: December 2, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Updating final document.
* What is planned to be done until the next scrum meeting?
  + Work on project poster
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + filmed admin user guide
* What is planned to be done until the next scrum meeting?
  + presentation
* What are the hurdles?
  + none

Date: December 3, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
  + Working on project poster and student guidelines
* What is planned to be done until the next scrum meeting?
  + Project poster
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + presentations for tomorrow's review and for the intro video
  + Shortcomings and wish list video
* What is planned to be done until the next scrum meeting?
  + finish presentation for tomorrow's sprint review
* What are the hurdles?
  + none

Date: December 4, 2015

Attendees: Javier Andrial and Jeffrey Carman

Start time: 6:30PM

End time: 6:45PM

Minute Taker: Jeffrey Carman

First student: Jeffrey Carman

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
  + none

Second student: Javier Andrial

* What was done since the last scrum meeting?
  + Finished presentation for todays sprint review
* What is planned to be done until the next scrum meeting?
  + back up DB
  + backup server files
  + push backup onto github
  + work on final doc
  + work on poster
  + work on videos
* What are the hurdles?
  + wasn't able to fall asleep last night